

PROJECT NAME: CAPSTONE - EventBox & VLAsk

PROJECT TEAM: BlACKPINK - Team 7

MENTOR: Ly Thi Huyen Chau

Sprint Plan1

VERSION 0.1

Content

[1. INTRODUCTION 4](#_30j0zll)

[1.1. PURPOSE OF DOCUMENT 4](#_1fob9te)

[1.2. AUDIENCE 4](#_3znysh7)

[2. SPRINT SCHEDULE 4](#_2et92p0)

[3. HUMAN RESOURCES 5](#_3dy6vkm)

[4. SPRINT 1 BACKLOG 5](#_1t3h5sf)

[5. REFERENCES 6](#_4d34og8)

HISTORICAL

|  |  |  |  |
| --- | --- | --- | --- |
| Version | Date | Author | Content |
| 0.1 | 27/10/2020 | Bui Trung Tuan | All |

# INTRODUCTION

## PURPOSE OF DOCUMENT

* This document describes the sprint plan for Capstone Project. After you read this document, you will know lifecycle of each sprint, what tasks we have to do on each sprint, who and when do it.

## AUDIENCE

|  |  |  |  |
| --- | --- | --- | --- |
| No | Intended Audience | Name | Reading Suggestion |
| 1 | Project Team | Tu Phan  Tran Thinh  Huu Kha  Quoc Quan  Tuan Bui  Phuoc Sieu | 1,2,3,4,5 |
| 2 | Mentor | Ly Thi Huyen Chau | 1,2,3,4,5 |

# SPRINT SCHEDULE

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | Sprint # | Duration | Start Date | End Date | Start Week | End Week |
| 1 | Sprint Prepare | 42 days | Mon 07/10/2019 | Sun 17/11/2019 | 01 | 06 |
| 2 | Sprint 1 | 21 days | Mon 18/11/2019 | Sun 8/12/2019 | 06 | 9 |
| 3 | Sprint 2 | 21 days | Mon 9/12/2019 | Sun 29/12/2019 | 9 | 12 |
| 4 | Sprint 3 | 21 days | Mon 30/12/2019 | Sun 19/01/2020 | 12 | 15 |
| 5 | Sprint 4 | 21 days | Mon 02/02/2020 | Sun 23/02/2020 | 15 | 18 |
| 6 | Sprint 5 | 21 days | Mon 10/02/2020 | Sun 01/03/2020 | 18 | 21 |
| 7 | Sprint 6 | 21 days | Mon 2/02/2020 | Sun 23/02/2020 | 21 | 24 |
| 8 | Sprint 7 | 21 days | Mon 16/03/2020 | Sun 05/04/2020 | 24 | 27 |
| 9 | Sprint 8 | 21 days | Mon 27/04/2020 | Sun 17/05/2020 | 27 | 30 |

# HUMAN RESOURCES

|  |  |  |
| --- | --- | --- |
| No. | Name | Roles |
| 1 | Tu Phan | Product Owner |
| 2 | Tuan Bui | Scrum master |
| 3 | Tran Thinh | Scrum member |
| 4 | Huu Kha | Scrum member |
| 5 | Phuoc Sieu | Scrum member |
| 6 | Quoc Quan | Scrum member |

# SPRINT 1 BACKLOG

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ***Funtion ID*** | ***Priority*** | ***Backlog items/User Story*** | ***Story Point*** | ***Assignee*** |
| F2.1 | High | As admin I want to Search Account  As tester I want to test this function | 10 | Kha  Sieu |
| F2.2 | Medium | As admin I wan to View Account list  As tester I want to test this function | 10 | Kha  Sieu |
| F2.3 | High | As admin I want to Create Account  As tester I want to test this function | 10 | Kha  Sieu |
| F2.4 | High | As admin I want to Disable/Enable Account  As tester I want to test this function | 10 | Quan  Thinh |
| F2.5 | High | As user I want to Edit Account information  As tester I want to test this function | 10 | Quan  Thinh |
| F3.1 | High | As attendee I want to Register Account  As tester I want to test this function | 10 | Quan  Thinh |
| F3.2 | High | As attendee I want to Log in/out by another account  As tester I want to test this function | 10 | Quan  Thinh |
| F3.3 | High | As attendee I want to Log in/out by VLU account  As tester I want to test this function | 10 | Quan  Thinh |
| F3.4 | High | As user I want to Register Event  As tester I want to test this function | 10 | Tuan  Tu |
| F3.5 | High | As attendee I want to View List Personal ticket  As tester I want to test this function | 10 | Tuan  Tu |
| F3.6 | High | As attendee I want to Receive QR Code to checkin (Email, Website)  As tester I want to test this function | 10 | Tuan  Tu |

# REFERENCES

|  |  |  |
| --- | --- | --- |
| No. | Name | URL |
| 1 | BP-Milestone-ver0.1 |  |